## Slide 1: AI-Powered Medical Imaging System
Obada Al-halaybeh
23110107

## Slide 2: Introduction
Current hospital challenges:
  Slow reporting times
  Radiologist overload
  Accuracy risks
AI can support doctors with faster, reliable imaging

## Slide 3: Project Aim & Objectives
Aim: Improve diagnostic speed and accuracy using AI.
Objectives:
  Integrate with PACS/EHR
  Provide secure and reliable reporting
  Train hospital staff
  Improve patient outcomes

## Slide 4: Requirements
Functional | Non-Functional
Automated image analysis | High accuracy
Integration with PACS/EHR | Data security (HIPAA/GDPR)
Real-time alerts and reporting | Compliance with medical standards

## Slide 5: Project Scope
In scope | Out of scope
AI development | Physical equipment maintenance
PACS/EHR integration | unrelated hospital IT systems
training | 
deployment | 

## Slide 6: Project Timeline
6-month duration
Key Milestones:
  1 Sept – Project Kickoff
  15 Sept – Design Approval
  21 Nov – Module Testing
  15 Dec – System Integration
  30 Jan – Pilot Testing
  16 Feb – Full Deployment

## Slide 7: Budget Overview
Total Cost: $114,800
Distribution:
Project Management – 30%
Software – 17%
Hardware – 13%
Environmental Project – 13%
Training – 9%
Reserves – 17%
Chart: 
| Project Managemen | Software | Hardware | Environmental Project | Training | Reserves
budget | 0.3 | 0.17 | 0.13 | 0.13 | 0.09 | 0.17

## Slide 8: Risks & Mitigation
⚠ risk | ✅ solution
Data Breach | encryption + audits
Staff Resistance | training + support
Integration Failure | early testing
AI Accuracy Issues | pilot + feedback

## Slide 9: Change Management Plan
Awareness
emails
Posters
Readiness
training
pilot system
Resilience
help desk
feedback forms
workshops
user guides
ongoing support

## Slide 10: Software Development Methodology
Using Waterfall model
Step-by-step:
  Requirements → Design → Development → Testing → Deployment → Maintenance
Fits hospital project: structured, documented, regulatory-friendly

## Slide 11: Project Benefits
Faster image reporting
Reduced workload for radiologists
More accurate diagnosis support
Improved patient care
Secure handling of medical data

## Slide 12: Conclusion
AI system meets hospital’s needs
Budget and timeline are realistic
Risks are managed
Change plan ensures smooth adoption
Next step: hospital approval and full deployment